# Paper 2 Sandbox

# Feature Universe Catalog Phase

# Closeout Report and Modeling Handoff

## Version 1.0

### Executive Summary

Following completion of Paper 1 and the Feature Separation Audit (FSA), the project entered a catalog-construction phase whose objective was to inventory, reconcile, characterize, and organize the complete horizontal feature universe available for future predictive modeling.

The central question was no longer whether geometric structure existed within individual systems, but rather:

“Exactly what features exist across the full horizontal universe, what analytical evidence exists for each feature, and how should those features be organized for model-development decisions?”

The resulting effort produced a fully reproducible feature-universe catalog consisting of 2,494 aspect features spanning sixteen horizontal matrix families and multiple analytical layers accumulated across Papers 1, 1.5, 2B-1, FSA, Step 2C, and Phase 3C.

The phase concluded with a SHA-verified reproducibility freeze, GitHub archival, and construction of modeling-ready Universe A, Universe B, and Universe C manifests.

No predictive modeling was performed during this phase.

The sealed holdout partition remained unopened throughout.

# 1. Motivation

Prior project phases generated numerous analytical artifacts:

- Paper 1 feature registries

- Temporal persistence analyses

- Horizontal-system registries

- Feature Separation Audit outputs

- Step 2C local conditional-rate registries

- Operating-point registries

- Phase 3C response summaries

- Heliocentric horizontal-system analyses

These artifacts existed independently and were generated at different stages of project development.

Although individual analyses were available, no single authoritative catalog existed capable of answering:

- Which features exist?

- Which features have been analyzed?

- Which analytical layers apply to each feature?

- Which features possess operational-scale information?

- Which features possess persistence evidence?

- Which features possess response-shape information?

- Which features are suitable for first-pass predictive modeling?

The objective became construction of a unified feature-universe catalog.

# 2. Construction of the Master Feature Universe

## 2.1 Registry Audit

The first task was reconciliation of all available horizontal-system feature sources.

A complete audit identified:

Total feature rows: 2,494

In-scope features: 2,253

Excluded H-LON-origin features not previously analyzed: 241

The resulting universe spanned sixteen horizontal matrix families:

- G-AZ × G-AZ

- G-AZ × G-LON

- G-AZ × G-RA

- G-AZ × H-LON

- G-LON × G-AZ

- G-LON × G-LON

- G-LON × G-RA

- G-LON × H-LON

- G-RA × G-AZ

- G-RA × G-LON

- G-RA × G-RA

- G-RA × H-LON

- H-LON × G-AZ

- H-LON × G-LON

- H-LON × G-RA

- H-LON × H-LON

This represented the first complete inventory of the horizontal feature universe.

# 3. Registry-Level Source Discovery

A multi-stage discovery process identified all analysis artifacts potentially useful for enrichment.

Initial scan:

21,666 candidate files

Subsequent filtering reduced these to:

22 registry-level analytical sources

These sources included:

- Paper 1 feature registries

- Temporal persistence registries

- Horizontal descriptor registries

- Operational-scale registries

- Step 2C local-rate registries

- Operating-point registries

- Archetype summaries

- Phase 3C response summaries

- Feature engineering priority registries

Each source was audited for:

- feature identifiers

- outcome identifiers

- metric fields

- row counts

- merge viability

# 4. Feature-Universe Enrichment

The master registry was enriched using all recoverable analytical layers.

Major layers included:

## Paper 1

741 feature families

Support status

Peak degree

Peak lift

Lock status

Coverage tier

Outcome-pole evidence

## Phase 1.5

Persistence evidence

Locked-window persistence metrics

Temporal-stability information

## Feature Separation Audit

Operational-scale classifications

Velocity measures

Movement classes

Resolution recommendations

## Horizontal Descriptor Layer

Horizontal-system descriptors

Outcome-pole information

Peak structure

System classifications

## Step 2C

Local conditional-rate metrics

Conditional lift behavior

Response-shape information

## Operating Point Registry

Peak operating points

Peak lift values

Peak-degree information

## Phase 3C

Response-shape classifications

Reliable-degree summaries

Origin-body descriptors

# 5. Characterization Framework

A major conceptual outcome of the phase was separation of:

Coverage Validity

from

Characterization Depth

These concepts had previously been conflated.

The catalog treated them as independent dimensions.

## Coverage Validity

Represents whether a feature occupies a geometrically reliable sampling regime.

Classes included:

- coverage_clean

- coverage_clean_or_rotationally_supported

- coverage_conditional

- coverage_quarantine

- coverage_unclassified

Coverage validity derives from:

- Paper 1 coverage tiers

- Feature Separation Audit outputs

- Operational-scale information

## Characterization Depth

Represents how much analytical evidence exists for a feature.

Classes:

- richly_characterized

- partially_characterized

- lightly_characterized

- in_scope_unanalyzed

- excluded_not_analyzed

Characterization depth derives from analytical-layer presence.

These axes remain intentionally independent.

A richly characterized feature may still occupy a quarantine coverage regime.

A lightly characterized feature may occupy a clean coverage regime.

# 6. Registry Outputs

Three successive catalog layers were produced.

## v1.3

MASTER_ASPECT_FEATURE_ANALYSIS_REGISTRY_v1_3

Purpose:

Unified evidence attachment.

Rows:

2,494

## v1.5

MASTER_ASPECT_FEATURE_CHARACTERIZATION_REGISTRY_v1_5

Purpose:

Coverage-validity and characterization-depth framework.

Rows:

2,494

Columns:

~710

## v1.6

MASTER_ASPECT_FEATURE_DECISION_VIEW_v1_6

Purpose:

Model-development decision layer.

Rows:

2,494

Columns:

77

This became the primary operational catalog.

# 7. Modeling Universe Construction

Three modeling universes were defined.

## Universe A

Tier-A Engine Candidates

345 features

Coverage-clean

Highest-priority baseline universe

## Universe B

Tier A + Tier B + Tier C Engine Candidates

423 features

Universe A plus:

78 additional Tier-B/C candidates

Designed for nested-increment testing.

## Universe C

Representation Development Universe

510 features

Coverage-conditional or quarantine-class features

Not excluded from future research.

Reserved for later representation engineering.

# 8. Candidate-Pool Interpretation

The resulting engine-candidate pool consisted of:

423 features

Composition:

Tier A: 345

Tier B: 51

Tier C: 27

Rich-clean: 102

Partial-clean: 91

Light-clean: 230

The audit demonstrated that Tier-B/C features comprise only a minority of the pool.

Future model evaluation will determine whether these features contribute predictive value beyond Tier-A candidates.

No assumptions regarding predictive usefulness are encoded in the catalog.

Predictive value remains an empirical modeling question.

# 9. Reproducibility Freeze

A complete reproducibility freeze was executed.

Artifacts frozen:

21 files

Including:

- registries

- manifests

- QA outputs

- summaries

- build scripts

- reproducibility manifests

All artifacts were SHA-verified.

Verified chain:

v1.3

→ v1.5

→ v1.6

→ v1.7

The freeze package was archived to GitHub.

# 10. Modeling Guardrails

The following project constraints remain active.

- Holdout partition remains sealed.

- All model selection occurs within exploratory data only.

- GroupKFold by date remains mandatory.

- In-sample lift does not imply predictive utility.

- Feature selection requires out-of-fold validation.

- Tier-B/C features enter modeling as a nested increment rather than being silently mixed into baseline analyses.

- BHW/GHL remains archived as a secondary contrast and is not part of the primary modeling track.

# 11. Status at Closeout

Feature-universe catalog phase:

COMPLETE

GitHub freeze:

COMPLETE

Universe manifests:

COMPLETE

Reproducibility chain:

COMPLETE

Holdout status:

SEALED

Next phase:

Paper 2 Sandbox HS/LS Modeling Launch

Initial sequence:

Universe A baseline modeling

Universe B nested increment evaluation

Representation-development investigations (Universe C)

The feature universe is now fully inventoried, characterized, reproducibly archived, and prepared for predictive-model development.